Frontier Consulting | Response to RFP ZVR-2025-007 | Submitted 14 April 2025

# Zava Retail Group – Dynamics 365 Customer Engagement

Proposal for D365 Sales and D365 Customer Service – Frontier Consulting response

| Item | Detail |
| --- | --- |
| Client | Zava Retail Group LLC, Abu Dhabi, United Arab Emirates |
| RFP reference | ZVR-2025-007 – Customer Engagement Platform |
| Submitted by | Frontier Consulting, Dubai Internet City |
| Bid manager | Sara Haddad (sara.haddad@frontierconsulting.example) |
| Bid sponsor | Lorette Roos, Practice Lead, Business Applications |
| Submission date | Monday 14 April 2025 |
| Outcome | WON – contract signed 2 June 2025; go-live 5 January 2026 |

# 1. Executive summary

Zava Retail Group operates 46 home furnishings and consumer electronics stores across the UAE and Oman, together with a growing B2B division that furnishes hotels, offices and residential developments. Your customer data sits in a legacy point-of-sale CRM module, a stand-alone help desk tool and dozens of spreadsheets maintained by the B2B sales team. As a result, store managers, contact centre agents and project sales staff cannot see the same customer, complaints are handled by email with no SLA tracking, and B2B quotes take too long to prepare.

Frontier Consulting proposes a single Dynamics 365 Customer Engagement platform combining D365 Sales for the B2B division and D365 Customer Service for the 60-agent contact centre and store service desks. The solution is delivered on Microsoft standard functionality wherever possible, hosted in the Azure UAE region, and integrated with your Oracle Retail back office and LS Central point of sale.

We will deliver the programme in seven months using Frontier Accelerate, our proven Dynamics 365 delivery methodology, with go-live planned before the January 2026 sales season. Our fixed price for the complete scope is AED 3,380,500 excluding VAT. We are confident in this plan because our named team has delivered eleven Dynamics 365 Customer Engagement projects in the GCC retail and hospitality sectors over the last four years.

## Why Frontier

A local team in Dubai Internet City with Arabic and English speaking consultants, available on site in Abu Dhabi and Muscat.

Retail-specific accelerators, including a pre-built case taxonomy for retail complaints, warranty and delivery issues, and a B2B project quoting model.

A fixed-price commitment with clear assumptions, backed by a methodology that front-loads design decisions and reduces delivery risk.

A sustain model that keeps the same consultants on your account after go-live, rather than handing over to an unknown support desk.

# 2. Our understanding of your needs

From the RFP, our discovery workshop on 27 March 2025 and the site visit to your Mussafah distribution centre, we understand that Zava Retail's priorities are to improve customer satisfaction in a highly competitive market, grow B2B revenue from AED 210 million to AED 300 million within three years, and reduce the cost of service by moving customers to digital channels.

| Your challenge | What we heard | Outcome we will deliver |
| --- | --- | --- |
| Fragmented customer data | Store, contact centre and B2B teams keep separate records; duplicate rate estimated at 22% | Single customer record with duplicate detection and a unified timeline |
| Slow B2B quoting | Project quotes take four to five working days and are built in Excel | Configured quote templates and approvals in D365 Sales; target one working day |
| Unmanaged complaints | Complaints arrive by email and phone with no SLA tracking | Case management with SLAs, routing and escalation in D365 Customer Service |
| Limited insight | Management reports produced manually each month | Power BI dashboards for sales pipeline and service performance |

# 3. Proposed solution

## 3.1 D365 Sales for the B2B division

Your 45 B2B sales users will manage accounts, contacts, leads, opportunities and quotes in D365 Sales. We will configure a business process flow with the stages Enquiry, Qualify, Specification, Proposal, Negotiate and Close, reflecting the way your project sales team works with interior designers and fit-out contractors. Quotes will use Word templates in English and Arabic, with an approval workflow in Power Automate for discounts above 12% or quotes above AED 500,000.

Copilot in D365 Sales will be enabled for meeting preparation, opportunity summaries and email drafting. Sales managers will use the pipeline and forecasting views in D365 Sales together with Power BI dashboards.

## 3.2 D365 Customer Service

The contact centre and 46 store service desks (approximately 160 users in total, including 60 contact centre agents) will use the Customer Service workspace. Cases will be created from email, phone (Teams Phone integration), web chat and the customer portal. We will implement entitlement and SLA management by customer type and case category, unified routing based on skills (language, product line, location) and a knowledge base for agents and the portal.

Case categories in the initial taxonomy include delivery and installation, product fault and warranty, returns and exchanges, billing and payment, and general enquiry. Copilot in Customer Service will summarise cases and conversations and draft responses, grounded in the knowledge base.

## 3.3 Integration

| Interface | Pattern | Frequency |
| --- | --- | --- |
| Oracle Retail – customers, products, orders, invoices | Azure Integration Services (Logic Apps, Service Bus) | Near real time |
| LS Central POS – loyalty customers and transactions | Azure Data Factory into Dataverse | Hourly |
| Delivery partner – delivery status | REST API via Logic Apps | Event-driven |
| Teams Phone – voice channel | Standard D365 voice channel | Real time |

## 3.4 Reporting

We will deliver eight Power BI reports: B2B pipeline, sales performance by representative, quote conversion, service overview, SLA compliance, agent productivity, case category trends and customer 360. Reports use row-level security by country and store region.

## 3.5 Licensing

| Licence | Quantity | Users |
| --- | --- | --- |
| D365 Sales Enterprise | 45 | B2B sales representatives and managers |
| D365 Customer Service Enterprise | 60 | Contact centre agents and supervisors |
| D365 Customer Service Professional | 100 | Store service desk staff |
| Digital Messaging and Voice add-on | 60 | Contact centre agents |
| Power BI Pro | 40 | Managers and analysts |

# 4. Delivery approach – Frontier Accelerate

Frontier Accelerate is our delivery methodology for Dynamics 365 and Power Platform. It combines the structure of Microsoft's Success by Design framework with short build sprints, so that business users see working software early and design decisions are validated before they become expensive to change.

| Phase | Purpose | Key deliverables | Duration |
| --- | --- | --- | --- |
| Mobilise | Set up governance, team, environments and plan | Project charter, plan, RAID log, environments | 2 weeks |
| Discover & Design | Fit-gap workshops and solution design | Process maps, fit-gap, solution design document, data migration strategy | 5 weeks |
| Build | Configure and develop in two-week sprints with sprint demos | Configured solution, integrations, sprint demo sign-offs | 12 weeks |
| Validate | System integration testing, user acceptance testing, performance testing | Test scripts and results, UAT sign-off | 5 weeks |
| Deploy | Training, data migration rehearsals and cutover | Trained users, cutover plan, go-live | 3 weeks |
| Sustain | Hypercare and handover to support | Hypercare report, handover to managed services | 6 weeks |

Each phase ends with a quality gate reviewed by the steering committee. Frontier Accelerate also includes a standard set of artefacts, such as a fit-gap template, a test management approach in Azure DevOps, and a cutover runbook, which reduce set-up time and keep quality consistent across projects.

## 4.1 High-level plan

| Milestone | Planned date |
| --- | --- |
| Project start (Mobilise) | 16 June 2025 |
| Solution design sign-off | 1 August 2025 |
| Build complete | 24 October 2025 |
| UAT sign-off | 28 November 2025 |
| Go-live | 5 January 2026 |
| End of hypercare | 13 February 2026 |

## 4.2 Testing approach

Testing is planned from the first sprint. Developers write unit tests for plug-ins and integration components, and functional consultants execute sprint test cases before each sprint demo. System integration testing runs end-to-end scenarios across D365, Oracle Retail, LS Central and the delivery partner API, using anonymised production-like data. User acceptance testing is led by Zava Retail's key users with Frontier support, using business scenarios such as a corporate hotel fit-out quote and a warranty claim raised in store and resolved by the contact centre. We use Azure DevOps Test Plans to manage test cases, defects and sign-off evidence, and we automate regression tests for the most critical journeys so that Microsoft's twice-yearly releases can be validated quickly.

## 4.3 Change management

A new platform only creates value if people use it. Tom Becker will run a change impact assessment for each role, a communications plan aligned with Zava Retail's internal channels, and a store champions network with one champion per store cluster. We will measure readiness before go-live and adoption after go-live, and report both to the steering committee.

# 5. Team

| Name | Role | Allocation | Experience |
| --- | --- | --- | --- |
| Lorette Roos | Engagement Director | 10% | Practice Lead, Business Applications; 18 years in enterprise applications |
| Priya Nair | Project Manager | 100% | PMP and Prince2; 9 D365 projects in the GCC |
| Omar Khalil | Lead Solution Architect (CE and Power Platform) | 50% | Microsoft Certified Solution Architect Expert; 14 years CRM |
| Lina Mansour | CE Functional Lead (Sales and Customer Service) | 100% | Bilingual Arabic and English; 8 years D365 CE |
| Arjun Mehta | Technical Lead / Developer | 100% | Power Fx, C# plug-ins, Azure Integration Services |
| Noura Al Hashimi | Data Migration Lead | 50% | KingswaySoft, Azure Data Factory, data quality |
| Tom Becker | Change & Adoption Lead | 40% | Prosci certified; training and adoption |

# 6. Governance

We propose a three-tier governance model. A monthly steering committee, chaired by Zava Retail's Chief Customer Officer and attended by Lorette Roos, approves scope, budget and phase gates. A weekly project board, led by the two project managers, manages plan, risks, issues and change requests. Daily stand-ups within each workstream keep delivery moving and surface blockers early.

Change requests are raised through a standard form, estimated by Frontier within five working days and approved by the project board (up to AED 100,000) or the steering committee (above AED 100,000). Weekly status reports show progress, RAG status, risks and decisions required.

# 7. Risks and assumptions

## 7.1 Key risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Oracle Retail API availability | Integration delay | Confirm API specifications in Discover; build stubs to allow parallel testing |
| Data quality of customer records | Poor adoption, duplicates | Early data profiling; cleansing rules agreed with data owners; duplicate detection rules |
| Business availability during peak trading | Delayed decisions and UAT | Agree workshop calendar up front; avoid UAT during Ramadan and peak sales periods |
| User adoption in stores | Low usage, benefits not realised | Store champions network, role-based training, adoption dashboard |

## 7.2 Assumptions

Zava Retail will procure all Microsoft licences directly through its Cloud Solution Provider.

Zava Retail will provide a full-time product owner and subject matter experts for each process area.

Data migration covers active customers, open opportunities and quotes, and cases opened in the last 24 months.

Oracle Retail and LS Central teams will provide API access and support for integration testing.

Training uses a train-the-trainer model for up to 30 key users; end-user training is delivered by Zava Retail's trainers with Frontier materials.

# 8. Reusable answers

The following answers were prepared for this response and are approved by the Frontier bid team for reuse in future proposals, subject to tailoring.

## 8.1 Security

Frontier designs every Dynamics 365 solution on the principle of least privilege. Access is controlled through Microsoft Entra ID with single sign-on, multi-factor authentication and conditional access policies. Within Dynamics 365 we configure business units, security roles, teams and field-level security so that users see only the records and fields they need. Data is encrypted at rest and in transit by the Microsoft cloud platform, and we enable auditing on sensitive entities such as accounts, contacts, price lists and cases. All environments are provisioned in the Azure UAE region. Frontier consultants use company-managed, encrypted devices, are background-checked before joining a client project and access client environments only through named accounts that are removed at the end of the engagement.

## 8.2 Data migration

Our data migration approach follows five steps: profile, map, cleanse, load and reconcile. Noura Al Hashimi, our Data Migration Lead, runs a data profiling exercise in the Discover phase to measure completeness, duplicates and quality issues in each source. Mapping and transformation rules are documented and signed off by the client's data owners, who remain accountable for cleansing decisions. We use KingswaySoft and Azure Data Factory to load data into Dataverse, and we run at least three full migration rehearsals before cutover. Each rehearsal is reconciled through record counts, control totals and sample checks, and the final reconciliation is signed off by the client before go-live.

## 8.3 Training

Training is role-based and practical. We start with a training needs analysis during the Design phase, then build role-based materials, including step-by-step guides, short videos and quick reference cards in English and Arabic. Key users are trained by Frontier consultants through a train-the-trainer programme and take part in UAT, which makes them credible champions for their teams. End-user training takes place in a dedicated training environment loaded with realistic data. Tom Becker, our Change & Adoption Lead, measures adoption after go-live using Dataverse usage analytics and targeted surveys, and agrees follow-up actions with the client.

## 8.4 Support

After go-live, Frontier provides six weeks of hypercare with the delivery team on call, daily triage meetings and a hypercare dashboard. At the end of hypercare we hand over to Frontier Sustain, our application managed service, which provides a service desk in Dubai from Sunday to Thursday, 08:00 to 18:00 GST, with 24x7 cover for priority 1 incidents. Our standard service levels are a 30-minute response for P1, two hours for P2, one business day for P3 and two business days for P4. Sustain also includes a monthly release management service to apply Microsoft updates, regression testing with automated tests, and a quarterly roadmap review.

# 9. Commercial summary

| Role | Day rate (AED) | Days | Total (AED) |
| --- | --- | --- | --- |
| Solution architect | 6,500 | 60 | 390,000 |
| Functional consultant | 5,200 | 220 | 1,144,000 |
| Developer | 4,800 | 180 | 864,000 |
| Project manager | 6,000 | 90 | 540,000 |
| Data migration consultant | 4,800 | 50 | 240,000 |
| Change and adoption consultant | 4,500 | 45 | 202,500 |
| Total fixed price (excl. VAT) |  | 645 | 3,380,500 |

Payment milestones: 20% at design sign-off, 30% at build completion, 20% at UAT sign-off, 20% at go-live and 10% at the end of hypercare. Optional Frontier Sustain managed services are priced at AED 42,000 per month for a 12-month term.

# 10. Relevant experience

The table below lists recent Frontier projects of similar scope. Reference contacts are available on request and can be arranged at short notice.

| Client | Country | Scope | Users | Go-live |
| --- | --- | --- | --- | --- |
| Zava Industrial Distribution | UAE and KSA | D365 Sales, quoting and approvals (Finance and SCM release to follow) | 120 | November 2024 |
| Zava Home Furnishings | UAE | D365 Customer Service with voice and web chat; customer portal | 95 | June 2024 |
| Zava Electronics Trading | Oman | D365 Sales and Customer Service, loyalty integration | 140 | February 2024 |

# 11. Responsible use of Copilot and AI

Copilot capabilities in D365 Sales and Customer Service will be enabled in stages. In the Design phase we agree with Zava Retail which Copilot features are switched on for which roles, which data sources the features may use, and how outputs are reviewed by a person before they reach a customer. Copilot in Customer Service will draw only on approved knowledge articles, and agents remain responsible for every response they send. We will confirm the data processing location of each Copilot feature with Zava Retail's information security team and provide guidance, training and usage reporting so that managers can see where Copilot is helping and where further coaching is needed.

# 12. Why Frontier

Zava Retail needs a partner that can deliver quickly before the January sales season, understands retail service, and will stay with the business after go-live. Frontier offers a local, bilingual team that has delivered Dynamics 365 Customer Engagement for GCC retailers, a methodology that shows working software from the first sprint, and a fixed-price commitment with transparent assumptions. We look forward to presenting our approach and demonstrating the solution to Zava Retail's evaluation panel.

# Appendix A – Key team profiles

All named team members are committed to the Zava Retail programme for the allocations shown in section 5. Full two-page CVs are provided as a separate attachment.

| Name | Role | D365 experience | Certifications | Relevant projects |
| --- | --- | --- | --- | --- |
| Lorette Roos | Engagement Director | 18 years enterprise applications | Prince2 Practitioner; Dynamics 365 Fundamentals | Executive sponsor for 20+ D365 programmes in the GCC |
| Priya Nair | Project Manager | 9 years | PMP; Prince2 Practitioner; Scrum Master | CE programmes for a UAE home furnishings retailer and an Omani electronics distributor |
| Omar Khalil | Lead Solution Architect (CE and Power Platform) | 14 years CRM | Microsoft Certified: Power Platform Solution Architect Expert; Dynamics 365 Customer Experience Analyst | Omnichannel contact centres for retail and hospitality; Dataverse integration architecture |
| Lina Mansour | CE Functional Lead | 8 years | Microsoft Certified: Dynamics 365 Sales and Customer Service Functional Consultant Associate | Case taxonomy, SLA and routing design for 400+ agent contact centres |
| Arjun Mehta | Technical Lead / Developer | 10 years | Microsoft Certified: Power Platform Developer Associate; Azure Developer Associate | Power Fx, C# plug-ins and Azure Integration Services for POS and ERP integration |
| Noura Al Hashimi | Data Migration Lead | 8 years | Microsoft Certified: Azure Data Engineer Associate | Customer data cleansing and deduplication for loyalty and retail CRM migrations |
| Tom Becker | Change & Adoption Lead | 11 years | Prosci Certified Change Practitioner | Store champions networks and adoption programmes for retail front-line staff |

# Appendix B – Proposed initial SLA matrix

The matrix below is our starting proposal for case SLAs, based on the RFP and the discovery workshop. It will be confirmed with Zava Retail's Head of Customer Care during the Design phase. Times are measured in Zava Retail's business hours, 09:00 to 22:00, seven days a week.

| Case category | Priority | First response | Resolution target |
| --- | --- | --- | --- |
| Delivery and installation | High | 2 hours | 2 business days |
| Product fault and warranty | Medium | 4 hours | 5 business days |
| Returns and exchanges | Medium | 4 hours | 3 business days |
| Billing and payment | High | 2 hours | 2 business days |
| General enquiry | Low | 1 business day | 3 business days |
| B2B project escalation | Critical | 1 hour | 1 business day |

Fictitious test data – Copilot for Frontier Consultancy scenario testing